HR DATA ANALYSIS

Power BI Dashboard Project

Project Documentation

Planning & Management  |  Literature Review  |  Requirements  |  System Design

Project Manager: Wael

Team Members: Wael, Gerges, Antonios, Ahmed Mamdouh, Omar, Ashraf

Tool: Microsoft Power BI Desktop

Repository: https://github.com/WaelMAbbas/Hr-Data-Analysis

Date: April 2026

Version: 1.0

GitHub Project Documentation  —  For Internal Team Use

# Table of Contents

Section 1  Project Planning & Management	3

1.1  Project Overview	3

1.2  Team Structure & Roles	3

1.3  Project Timeline (28-Day Plan)	3

1.4  Risk Management	4

1.5  GitHub Workflow	4

Section 2  Literature Review	5

2.1  HR Analytics & People Analytics	5

2.2  Power BI in HR Contexts	5

2.3  Key HR Metrics & KPIs	5

2.4  Related Work & Benchmarks	5

Section 3  Requirements Gathering	6

3.1  Stakeholder Needs	6

3.2  Functional Requirements	6

3.3  Non-Functional Requirements	6

3.4  Data Requirements	7

Section 4  System Analysis & Design	7

4.1  Dataset Overview	7

4.2  Data Model (Star Schema)	7

4.3  Dashboard Pages Design	8

4.4  DAX Measures Architecture	8

Section 1 Project Planning & Management Scope, Team, Timeline, Risks, and Workflow

## 1.1  Project Overview

This project builds a Microsoft Power BI dashboard that transforms raw HR data into actionable insights for a fictional organization. The dashboard supports HR decision-makers in understanding employee attrition, performance trends, satisfaction levels, workforce demographics, and compensation distributions.

| Objective | Deliver a validated, interactive 6-page Power BI dashboard covering core HR metrics |
| --- | --- |

| Dataset | 1,470 employees · 6,709 performance reviews · 5 interrelated CSV tables |
| --- | --- |

| Tool | Microsoft Power BI Desktop (Power Query, DAX, Data Model) |
| --- | --- |

| Repository | https://github.com/WaelMAbbas/Hr-Data-Analysis |
| --- | --- |

| Duration | 28 days — 5 sequential phases |
| --- | --- |

## 1.2  Team Structure & Roles

The team of 6 uses a parallel contribution model: all members work on all three core stages simultaneously. The PM reviews submissions and selects the best version per stage.

| Member | Role | Responsibility |
| --- | --- | --- |
| Wael | Project Manager | Repo management, task assignment, PR reviews, final selection, documentation |
| Gerges | Contributor | Data cleaning, DAX modeling, and dashboard design submissions |
| Antonios | Contributor | Data cleaning, DAX modeling, and dashboard design submissions |
| Ahmed Mamdouh | Contributor | Data cleaning, DAX modeling, and dashboard design submissions |
| Omar | Contributor | Data cleaning, DAX modeling, and dashboard design submissions |
| Ashraf | Contributor | Data cleaning, DAX modeling, and dashboard design submissions |

## 1.3  Project Timeline (28-Day Plan)

| Phase | Days | Stage | All 6 Members Work On | PM Action |
| --- | --- | --- | --- | --- |
| 1 | 1–3 | Setup | Upload CSVs, import into Power BI, verify row counts | Create repo structure, assign issues |
| 2 | 4–7 | Data Cleaning | Each saves cleaned .pbix in cleaning/[name]/ | Review all 6, select best, copy to data/processed/ |
| 3 | 8–13 | Modeling & DAX | Each saves model + DAX in modeling-dax/[name]/ | Review all 6, select best, copy to powerbi/measures/ |
| 4 | 14–20 | Dashboard | Each saves 6-page .pbix in dashboard/[name]/ | Review all 6, select best, copy to powerbi/ |
| 5 | 21–28 | QA & Delivery | All members test the selected final dashboard | Validate, update README, merge dev → main, tag v1.0 |

## 1.4  Risk Management

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| .pbix merge conflicts (binary file) | High | High | Each person submits their own .pbix in their folder; PM manually selects and copies to final location |
| DAX measure errors | Medium | High | PM validates all measures against raw CSV row counts before approving |
| Member falls behind schedule | Medium | Medium | Weekly check-ins; PM reassigns tasks early if a blocker is identified |
| Inconsistent dashboard design | Medium | Low | PM selects one complete submission per stage — no mixing of visuals across files |
| Data quality issues in CSVs | Low | Medium | Raw CSV files are never modified; all cleaning done in Power Query only |

## 1.5  GitHub Workflow

Each team member creates a separate branch per stage, saves all files in their personal folder, and submits a Pull Request to dev. The PM reviews and selects the best submission per stage.

| Branch | Purpose | Who Uses It |
| --- | --- | --- |
| main | Production-ready final version | PM only — merged at project completion |
| dev | Integration branch for selected work | PM merges winning submissions here |
| cleaning/[name] | Cleaning stage submission | Each of the 6 members |
| modeling/[name] | Modeling & DAX submission | Each of the 6 members |
| dashboard/[name] | Dashboard submission | Each of the 6 members |

Folder Structure per Member cleaning/[name]/ → Power Query cleaned .pbix + exported M scripts (.m files) modeling-dax/[name]/ → Star schema + DAX measures .pbix + .dax formula files dashboard/[name]/ → Complete 6-page dashboard .pbix + page screenshots (.png)

Section 2 Literature Review HR Analytics, Power BI, Key Metrics & Related Work

## 2.1  HR Analytics & People Analytics

HR Analytics (also called People Analytics or Workforce Analytics) refers to the application of data analysis techniques to human resources data in order to improve workforce decisions. The field has grown significantly over the past decade as organizations recognize that employee data — when properly analyzed — can drive measurable improvements in retention, performance, and productivity.

Key themes in HR analytics literature include: predictive attrition modeling, compensation equity analysis, performance management optimization, and diversity & inclusion measurement. Studies consistently show that organizations with mature HR analytics capabilities report lower voluntary turnover rates and higher employee engagement scores compared to those relying on intuition-based HR decisions.

Key Finding from Research Organizations using data-driven HR practices are 3x more likely to report significant improvement in decision-making Attrition prediction models using features like tenure, satisfaction, and overtime can achieve 85%+ accuracy Salary equity analysis reduces legal risk and improves retention among high-performers

## 2.2  Power BI in HR Contexts

Microsoft Power BI has become one of the most widely adopted business intelligence tools for HR dashboards due to its native integration with Excel/CSV data sources, its DAX calculation engine, and its ability to create interactive, filterable reports without requiring programming knowledge.

Power BI's star schema data modeling approach is particularly well-suited to HR data, where a central fact table (employee or performance records) is linked to multiple dimension/lookup tables (education levels, satisfaction ratings, job roles). This structure enables fast, accurate aggregations across multiple dimensions simultaneously.

| Feature | Power BI Capability | HR Use Case |
| --- | --- | --- |
| Data Transformation | Power Query (M Language) | Clean raw HR CSVs, fix data types, create calculated columns |
| Calculations | DAX Measures & Columns | Attrition rate %, avg salary, satisfaction scores |
| Data Modeling | Star Schema Relationships | Link employee fact table to education, rating, satisfaction lookups |
| Visualization | Interactive Charts & Slicers | Filter by department, gender, year, job role |
| Sharing | Power BI Service / Export | Publish dashboards for HR team access |

## 2.3  Key HR Metrics & KPIs

The following metrics represent the industry-standard KPIs used in HR dashboards and form the core of this project's analytical scope:

| Metric | Formula / Definition | Insight Provided |
| --- | --- | --- |
| Attrition Rate | Leavers ÷ Total Employees | Measures voluntary/involuntary turnover risk |
| Headcount | Count of active employees | Tracks workforce size over time |
| Avg Tenure | Average YearsAtCompany | Indicates employee loyalty and stability |
| Avg Salary | Mean annual compensation | Identifies pay equity and department gaps |
| Manager Rating | Avg ManagerRating (1–5) | Measures performance from manager perspective |
| Job Satisfaction | Avg JobSatisfaction (1–4) | Tracks morale and engagement levels |
| Overtime Rate | Overtime = Yes ÷ Total | Identifies burnout risk and workload imbalance |
| Training Taken | Avg training sessions/year | Links development investment to performance |

## 2.4  Related Work & Benchmarks

This project draws on the IBM HR Analytics Employee Attrition & Performance dataset — one of the most widely studied HR datasets in the data analytics community. Published studies using this dataset have explored attrition prediction using machine learning, correlation between satisfaction scores and turnover, and the impact of overtime on employee retention.

Industry benchmarks suggest a healthy attrition rate of 10–15% annually. Rates above 20% indicate systemic issues requiring HR intervention. Average job satisfaction scores below 2.5 on a 4-point scale are considered a warning signal for engagement problems.

Section 3 Requirements Gathering Stakeholder Needs, Functional & Non-Functional Requirements, Data Specs

## 3.1  Stakeholder Needs

The primary stakeholder for this dashboard is the HR department (represented by HR managers and executives). Secondary stakeholders include department managers who need workforce visibility, and the data analytics team responsible for maintaining the dashboard.

| Stakeholder | Primary Need | Success Criteria |
| --- | --- | --- |
| HR Manager | Monitor attrition trends and identify at-risk departments | Attrition rate visible by department, role, and gender |
| HR Executive | High-level workforce KPIs for strategic decisions | Single-page executive overview with key KPI cards |
| Department Manager | Understand team performance and satisfaction | Filterable performance and satisfaction pages by department |
| Data Team | Maintain and update the dashboard with new data | Clean, documented data model with no transformation errors |

## 3.2  Functional Requirements

Data Requirements

- Load all 5 CSV source files: Employee, PerformanceRating, EducationLevel, RatingLevel, SatisfiedLevel

- Apply Power Query transformations: correct data types, remove nulls, trim whitespace in lookup tables

- Create calculated columns: AgeGroup (4 bands) and TenureBucket (4 bands) in Power Query

- Build a star schema with 4 table relationships linking Employee (fact) to 3 lookup tables

Dashboard Requirements

- Page 1 — Executive Overview: KPI cards for Headcount, Attrition Rate %, and Average Salary; bar chart by Department

- Page 2 — Attrition Analysis: attrition breakdown by Department, Gender, Job Role, and trend by Hire Year

- Page 3 — Performance & Ratings: Manager vs Self rating scatter, rating distribution, training by department

- Page 4 — Satisfaction Scores: visual representation of 4 satisfaction metrics (Job, Environment, Relationship, Work-Life Balance)

- Page 5 — Demographics: age distribution, gender split, ethnicity, education level, state map

- Page 6 — Compensation: salary by role/department, stock option distribution, overtime vs salary scatter

Interactivity Requirements

- All pages must include at least 2 slicers (minimum: Department and a secondary filter)

- Cross-filtering must be enabled between all visuals on each page

- Slicer selections must persist when navigating between pages (sync slicers)

- All KPI cards must display both current value and a contextual indicator

## 3.3  Non-Functional Requirements

| Category | Requirement |
| --- | --- |
| Performance | Dashboard must load within 5 seconds on standard hardware; max 7 visuals per page |
| Usability | Each page must have a clear title, consistent color theme, and labeled axes |
| Accuracy | All DAX measures must be validated against raw CSV data with 0% variance |
| Maintainability | All Power Query steps must be named; DAX measures stored in a dedicated Measures table |
| Version Control | All files committed to GitHub under correct folder structure; no direct pushes to main |
| Documentation | All DAX formulas documented as .dax files; M scripts exported as .m files |

## 3.4  Data Requirements

| Table | Rows | Key Columns | Data Quality Rules |
| --- | --- | --- | --- |
| Employee.csv | 1,470 | EmployeeID, Attrition, Salary, Department, HireDate | No nulls in EmployeeID; HireDate as Date; Salary > 0; Attrition = Yes/No only |
| PerformanceRating.csv | 6,709 | EmployeeID, ReviewDate, ManagerRating, JobSatisfaction | ReviewDate as Date; all rating columns Integer 1–5; no orphaned EmployeeIDs |
| EducationLevel.csv | 5 | EducationLevelID, EducationLevel | No duplicates; no trailing whitespace in labels |
| RatingLevel.csv | 5 | RatingID, RatingLevel | No duplicates; labels trimmed |
| SatisfiedLevel.csv | 5 | SatisfactionID, SatisfactionLevel | No duplicates; labels trimmed |

Section 4 System Analysis & Design Data Model, Dashboard Architecture, DAX Measures

## 4.1  Dataset Overview

The project dataset represents a fictional U.S.-based technology company with employees distributed across 3 departments (Human Resources, Sales, Technology) and multiple U.S. states. The data spans multiple years of performance reviews (multiple records per employee) linked to a single employee profile record.

| Table | Rows | Type | Key Facts |
| --- | --- | --- | --- |
| Employee | 1,470 | Fact | 23 columns: demographics, job info, compensation, tenure, attrition |
| PerformanceRating | 6,709 | Fact | 11 columns: satisfaction scores, self/manager ratings, training taken |
| EducationLevel | 5 | Dimension | Maps education level ID (1–5) to label (Below College → Doctor) |
| RatingLevel | 5 | Dimension | Maps rating ID (1–5) to label (Unacceptable → Above and Beyond) |
| SatisfiedLevel | 5 | Dimension | Maps satisfaction ID (1–4) to label (Very Dissatisfied → Very Satisfied) |

## 4.2  Data Model — Star Schema

The Power BI data model follows a star schema pattern with Employee as the primary fact table and 3 lookup (dimension) tables. PerformanceRating is a secondary fact table linked to Employee via EmployeeID.

Relationship Map Employee[Education] → EducationLevel[EducationLevelID] (Many-to-One) PerformanceRating[EmployeeID] → Employee[EmployeeID] (Many-to-One) PerformanceRating[SelfRating] → RatingLevel[RatingID] (Many-to-One) PerformanceRating[JobSatisfaction] → SatisfiedLevel[SatisfactionID] (Many-to-One)

Power Query Transformations Applied

| Table | Transformation | Details |
| --- | --- | --- |
| Employee | Data Type Fixes | HireDate → Date; EmployeeID → Text; Age, Salary, Years* → Integer |
| Employee | Null Handling | Check & flag nulls in key columns (Attrition, Department, Salary) |
| Employee | Add AgeGroup | Conditional column: Under 25 / 25–34 / 35–44 / 45+ |
| Employee | Add TenureBucket | Conditional column: 0–2 yrs / 3–5 yrs / 6–10 yrs / 10+ yrs |
| PerformanceRating | Data Type Fix | ReviewDate → Date; all rating columns → Integer |
| All Lookup Tables | Trim Whitespace | Text.Trim() applied to all label columns |
| All Tables | Column Rename | Remove spaces from column names (e.g. DistanceFromHome_KM) |

## 4.3  Dashboard Pages Design

| Page | Title | Key Visuals | Primary Slicers | DAX Measures Used |
| --- | --- | --- | --- | --- |
| 1 | Executive Overview | KPI cards: Headcount, Attrition %, Avg Salary; Bar: Headcount by Dept | Department, Year | Total Employees, Attrition Rate %, Avg Salary |
| 2 | Attrition Analysis | Bar: by Dept; Donut: by Gender; Bar: by Role; Line: trend by hire year | Department, Gender, OverTime | Attrition Count, Attrition Rate % |
| 3 | Performance & Ratings | Scatter: Manager vs Self; Bar: rating distribution; Column: training by dept | Department, Review Year | Avg Manager Rating, Avg Self Rating, Training Avg |
| 4 | Satisfaction Scores | Gauges/bars for 4 satisfaction metrics | Department, Job Role | Avg Job/Env/Relationship Satisfaction, Avg Work-Life Balance |
| 5 | Demographics | Histogram: age; Donut: gender; Bar: ethnicity, education; Map: states | Gender, Department, Ethnicity | Total Employees, Active Employees |
| 6 | Compensation | Bar: salary by role/dept; Bar: stock options; Scatter: salary vs tenure | Department, Job Role | Avg Salary, Overtime Count |

## 4.4  DAX Measures Architecture

All measures are stored in a dedicated Measures table (hidden from report view). They are organized into 3 logical groups:

Group 1 — Headcount & Attrition

| Measure Name | DAX Formula |
| --- | --- |
| Total Employees | COUNTROWS(Employee) |
| Active Employees | CALCULATE(COUNTROWS(Employee), Employee[Attrition]="No") |
| Attrition Count | CALCULATE(COUNTROWS(Employee), Employee[Attrition]="Yes") |
| Attrition Rate % | DIVIDE([Attrition Count], [Total Employees], 0) |
| Overtime Count | CALCULATE(COUNTROWS(Employee), Employee[OverTime]="Yes") |

Group 2 — Compensation & Tenure

| Measure Name | DAX Formula |
| --- | --- |
| Average Salary | AVERAGE(Employee[Salary]) |
| Avg Years at Company | AVERAGE(Employee[YearsAtCompany]) |

Group 3 — Performance & Satisfaction

| Measure Name | DAX Formula |
| --- | --- |
| Avg Manager Rating | AVERAGE(PerformanceRating[ManagerRating]) |
| Avg Self Rating | AVERAGE(PerformanceRating[SelfRating]) |
| Avg Job Satisfaction | AVERAGE(PerformanceRating[JobSatisfaction]) |
| Avg Work Life Balance | AVERAGE(PerformanceRating[WorkLifeBalance]) |
| Training Taken Avg | AVERAGE(PerformanceRating[TrainingOpportunitiesTaken]) |

Documentation Version 1.0  |  April 2026  |  Project Manager: Wael  |  Repository: https://github.com/WaelMAbbas/Hr-Data-Analysis